Procurement Policy Office

(Established under section 4 of the Public Procurement Act 2006)

Ref: W/RBD8/05-25

STANDARD  BIDDING  DOCUMENTS

for

Procurement of Works

(Recommended for Restricted Bidding

for values up to Rs 10M)

10

Procurement Policy Office

Ministry of Finance

May 2025

AMENDMENTS TO DOCUMENT DATED 07 May 2025

Section 1: Invitation for Bid

Clause 8, 13, 16 (Amended)

Section 7: Particular Condition of Contract

GCC Sub-Clause 13.1 (Amended)

AMENDMENTS TO DOCUMENT DATED 08 APRIL 2024

Section 1: Invitation for Bid

Clause 8, 13, 14, 16 (Amended)

Clause 13A (Added)

Section 7: Particular Condition of Contract

GCC Sub-Clause 13.1, 40.1, 44.1, 45.1, 48.3, 49.1 (Amended)

GCC Sub-Clause 34.1 (Added)

Schedules

Schedule 3: Advance Payment Security (Amended)

AMENDMENTS TO DOCUMENT DATED 15 OCTOBER 2020

Section 1: Instructions to Bidders

Clause 13 & 16 (Amended)

Section 7: Particular Condition of Contract

GCC Sub-Clause 40 & 45 (Amended)

Section 2: Bid Letter

Paragraph (j) (Amended)

AMENDMENTS TO DOCUMENT DATED 09 MAY 2017

Section 1: Invitation for Bid

Clause 8 (Amended)

Clause 13 (Amended)

Section 2: Bid Letter

Paragraph (j) (Amended)

AMENDMENTS TO DOCUMENT DATED 03 AUGUST 2016

Section 1: Invitation for Bid

Clause 8 (Amended)

AMENDMENTS TO DOCUMENT DATED 30 APRIL 2015

Section 1: Invitation for Bid

Clause 8 (Amended)

AMENDMENTS TO DOCUMENT DATED 11 March 2015

Section 1:	Invitation for Bid

Clause 8 (Amended)

AMENDMENTS TO DOCUMENT DATED 17 October 2013

Section 1:	Invitation for Bid

Clause 18 (Added) and (Renumbered)

Section II	Bid Letter (Amended)

AMENDMENTS TO DOCUMENT DATED 26 December 2012

Section 1:	Invitation for Bid

Clause 13 (Amended)

Clause 16(Added)

AMENDMENTS TO DOCUMENT DATED 11 March 2012

Section 1:	Invitation for Bid

Clause 16 (Amended)

Foreword

This Standard Bidding Documents follows the World Bank model and have been prepared pursuant to section 7(c) of the Public Procurement Act 2006 for use by public bodies for procurement of works through the Restricted Bidding method. It is recommended in cases where the estimated cost does not exceed Rs 10 Million. Public bodies wishing to use this document for projects above this value should ensure that the document is customised accordingly in line with relevant legislation in place and the Directives issued by the Procurement Policy Office.

Those wishing to submit comments or suggestions on the Bidding Documents or to obtain additional information on procurement in Mauritius are encouraged to contact:

Procurement Policy Office

Ministry of Finance

Level 8, Emmanuel Anquetil Building, Port Louis, Mauritius

Tel: No. (+230)260 5580 & Fax: No. (+230)201-3758

Email: pposecretariat@govmu.org

[Use Public Body’s Letter Head]

Restricted Bidding

for Works

[insert subject matter of procurement]

_______________________________

_______________________________

Procurement Reference No:[……………...]

[insert name of the Public Body, address, phone & fax numbers, email address and date]

[Use Public Body’s letter head, address, telephone and  fax numbers]

Letter of Invitation

[Name and Address of Bidder]

[Procurement Reference Number]

[Date]

Dear Sirs,

Invitation for Bids for [insert subject matter of procurement]

The [Public Body] invites you to submit your best bid for the works described in detail hereunder. Any resulting contract shall be subject to the terms and conditions referred to in the document.

Queries if any, should be addressed to [insert name and address of contact person].

Please prepare and submit your bid in accordance with the instructions given or inform the undersigned if you will not be submitting a bid.

Yours faithfully,

[Signature, Name and Position of Authorised Official]

Section I: Invitation For Bids

1.	Preparation of Bids

You are requested to quote for the items mentioned in Section III by completing, signing and returning:

(a)	the Bid Letter in Section II with its annex for Bid Securing Declaration; and

(b)	the Priced Activity Schedule Section IV;

(c)	the Specifications and Compliance Sheet in Section V; and

(d)	any other attachment as deemed appropriate

You are advised to carefully read the complete Invitation for Bid document, including the Particular Conditions of Contract in Section VII, before preparing your bid. The standard forms in this document may be retyped for completion but the Bidder is responsible for their accurate reproduction.

2.	Validity of Bids

The bid validity period shall be ______ [insert number] days from the date of bid submission deadline.

3.	Works Completion Period

The completion period for works shall be ……. [insert number days/weeks/months] after acceptance and issue of Purchase Order. Deviation in completion period shall not be accepted/shall be considered if such deviation is reasonable [Public body to select as appropriate].

4.	Sealing and Marking of Bids

Bids should be sealed in a single envelope, clearly marked with the Procurement Reference Number, addressed to the Public Body with the Bidder’s name at the back of the envelope.

5.	Submission of Bids

Bids should be deposited in the Quotation/Tender Box located at [insert address] or forwarded by fax [insert fax number], not later than [insert date and time]. Bids by post or hand delivered should reach [insert address] by the same date and time at latest. Late bids will be rejected.

Bids received by e-mail will not be considered.

6.	Bid Opening

Bids will be opened by the “Public body” at [insert address] at [insert date and time].  Bidders or their representatives may attend the Bid Opening if they choose to do so.

7.	Evaluation of Bids

The Public Body shall have the right to request for clarification during evaluation. Offers that are substantially responsive shall be compared on the basis of evaluated cost, subject to Margin of Preference where applicable, to determine the lowest evaluated bid.

8.	Eligibility Criteria [Public Body may customise this section to supplement its specific requirements]

To be eligible to participate in this biding exercise, you should:

- have the legal capacity to enter into a contract to execute the works;

- where applicable, be duly registered with the Construction Industry Authority (CIA) to undertake this work;

- not be insolvent, in receivership, bankrupt, subject to legal proceedings for any of    these circumstances or in the process of being wound up; and

- not have had your business activities suspended;

- not have a conflict of interest in relation to this procurement requirement; and

- have a Business Registration Card.

- where applicable, be duly registered as a Micro-enterprise:………. [Public body to insert “Applicable/Not Applicable” as appropriate-]

- have an annual turnover not less than 75% of the bid price in any of the last 3 years where the contract value exceeds Rs 1 Million.

- Any other requirements by the Public body

9.	Qualification Criteria [Public Body may delete or amend this section to best suit its requirements in case it has shortlisted a contractor not from its Registered list.]

Bidders should submit documents in respect of the following:

(a)	Average annual monetary value of construction works performed over the last [Public Body to insert number of years as appropriate- Usually three years for minor works];

(b)	experience in works of a similar nature and size, and details of work under way or contractually committed; and clients who may be contacted for further information on those contracts;

(c)	qualifications and experience of key site management and technical personnel proposed for the Contract.

10.		Technical Compliance

The Specification and Compliance Sheet details the minimum specifications of the works to be carried out. The specifications have to be met, but no credit will be given for exceeding the specification.

11.	Prices and Currency of Payment

Prices for the execution of works shall be fixed in Mauritian Rupees as quoted.

Bids shall cover all costs of labour, materials, equipment, overheads, profits and all associated costs for performing the works, and shall include all duties. The whole cost of performing the works shall be included in the items stated, and the cost of any incidental works shall be deemed to be included in the prices quoted.

12.	Bid Security/Bid Securing Declaration

Bidders are/are not required to submit a Bid Security/subscribe to a Bid Securing Declaration for this procurement process [Public Body to customize as appropriate].

Bidders shall furnish as part of its bid, a Bid Security as per the format contained in Schedule 1 of this document  for an amount of Rs. ………….  valid up to ……………… [Public Body shall insert amount and validity date if Bid Security is applicable].

13.	Margin of Preference

(i) A bidder registered as a Small and Medium Enterprise (SME) with SME Mauritius or

a joint venture consisting of local SMEs having an aggregate annual turnover not

exceeding Rs 100M shall benefit from a margin of preference of 30% in bidding exercises for works contracts above 30 million rupees.

13 A.   Evaluation of Bids

If the lowest evaluated bid is seriously unbalanced or front loaded or if any item in the Bill of Quantities or Price Activity Schedule is front loaded or contains an erroneous amount in the opinion of the Employer, the Employer may require the Bidder to produce detailed price analysis for any or all items of the bid to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After analysis of the prices the Employer may reject the bid or require that the amount of the performance security be increased at the expense of the Bidder to a level sufficient to protect the Employer against financial loss in the event of default of the successful Bidder under the Contract.

14. 	Award of Contract

The Employer shall award the Contract to the lowest evaluated substantially responsive bidder or at a negotiated price if:

(i) there is a tie in the lowest evaluated price by 2 or more bidders;

(ii) the lowest evaluated price substantially exceeds the estimated cost.

Invitation for negotiation, where the lowest evaluated price substantially exceeds of the estimated cost, shall be limited to bidders whose evaluated prices are not more that 25% above the estimated cost.

Prior to award, the selected bidder will be required to submit a Certificate of Credit Worthiness from the Mauritius Credit Information Bureau (MCIB) in case the contract value exceeds Rs 10 Million.

Award of contract shall be by issue of a Purchase Order/Letter of Acceptance in accordance with terms and conditions contained in Section VI: Contract.

15.	Performance Security [This paragraph shall be deleted if Performance security is not applicable]

The successful bidder shall upon acceptance of its offer submit a Performance Security as per the format contained in the Schedule for an amount of [5% to10 %] of the contract price. [Public Body to insert percentage]

16	Preference Security

Not Applicable

17.	Notification of Award and Debriefing

The Public Body shall after award of contract, exceeding Rs 1 million, promptly inform all unsuccessful bidders in writing of the name and address of the successful bidder and the contract amount.

Furthermore, the Public Body shall attend to all requests for debriefing for contract exceeding Rs 1 million, made in writing within 30 days the unsuccessful bidders are informed of the award.

18.	Integrity Clause

The Public Body commits itself to take all measures necessary to prevent corruption and ensures that none of its staff, personally or through his/her close relatives or through a third party, will in connection with the bid for, or the execution of a contract, demand, take a promise for or accept, for him/herself or third person, any material or immaterial benefit which he/she is not legally entitled to.

19. 	Rights of Public Body

The [Public body] reserves the right:

(a)	to split the contract as per the lowest evaluated cost per lot; and

(b) 	to accept or reject any bid or to cancel the bidding process and reject all bids at any time prior to contract award.

Section II: Bid Letter

(to be completed by Bidders)

[Complete this form with all the requested details and submit it as the first page of your bid with the Price Activity Schedule and documents requested above.  A signature and authorisation on this form will confirm that the terms and conditions of the RB prevail over any attachments. If your bid is not authorised, it will be rejected.]

| Bid addressed to: [ name of Public Body] |  |
| --- | --- |
| Procurement Reference Number: |  |
| Subject of Procurement: |  |

- We offer to execute the works detailed in the statement of Requirements, in accordance with the terms and conditions stated in your Invitation for Bids referenced above.

- We confirm that we are eligible to participate in this Bidding exercise and meet the eligibility criteria specified in Section 1: Invitation for Bids.

- We undertake to abide by the Conduct of Bidders and Suppliers as provided under section 52 of Public Procurement Act 2006 during the procurement process and the execution of any resulting contract.

- We have read and understood the content of the Bid Securing Declaration (BSD) attached hereto and subscribe fully to the terms and conditions contained therein. We further understand that this subscription shall be construed as a Bid Securing Declaration which could lead to disqualification on the grounds mentioned in the BSD [Public Body shall delete this paragraph in case no security is required or re-write the paragraph accordingly in case a Bid Security is requested]

- We declare that the salaries and wages to be paid in respect of this quotation are compliant with the relevant Laws, Remuneration Order and Award where applicable and that we shall abide to clause 52 of the General Conditions of contracts, if we are awarded the contract or part thereof

- The validity period of our Quotation is _________ days [Public Body to insert number of days] from the date of the bid submission deadline.

- We confirm that our prices quoted in the Priced Activity Schedule are fixed and firm and will not be subject to revision or variation, if we are awarded the contract prior to the expiry date of the Bid validity.

- .Works will commence within _________ [Public Body to insert number] days from date of issue of purchase Order/Letter of Acceptance.

- Works will be completed within_________[Bidders to insert number]days from date of issue of Purchase Order/Letter of Acceptance.

- We declare that we “qualify/do not qualify” for Margin of Preference and shall upon request submit documentary evidence in this respect.  [Bidder to strike out as appropriate]

- We have taken steps to ensure that no person acting for us or on our behalf will engage in any type of fraud and corruption during our participation in the bidding process and we commit ourselves to observe the same principles if awarded the contract and during its execution.

We understand that transgression of the above is a serious offence and appropriate actions will be taken against such bidders.

Bid Authorised by:

| Name of Bidder |  |  |  | Company’s Address and seal |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Contact Person |  |  |  |  |  |  |
| Name of Person Authorising the Bid: |  |  |  | Position: |  | Signature: |
| Date |  |  | Phone No./E-mail |  |  |  |

[Public Body to delete this Form if a Bid Security is requested]

Appendix to Bid Letter

Bid Securing Declaration

By subscribing to the undertaking in the Bid letter:

I/We* accept that I/we* may be disqualified from bidding for any contract with any Public Body for the period of time that may be determined by the Procurement Policy Office under section 35 of the Public Procurement Act, if I am/we are* in breach of any obligation under the Bid conditions, because I/we*:

- have modified or withdrawn my/our* bid after the deadline for submission of  bids during  the period of bid validity specified by the Bidder in the Bid letter; or

- have refused to accept a correction of an error appearing on the face of the bid; or

- having been notified of the acceptance of our bid by the (insert name of public body) during the period of bid validity, (i) have failed or refused to execute the Contract, if required, or (ii) have failed or refused to furnish the Performance Security, in accordance with the Instructions to Quote.

I/We* understand this Bid Securing Declaration shall cease to be valid (a) in case I/we am/are  the successful bidder, upon our receipt of copies of the contract signed by you and the Performance Security issued to you by me/us ; or (b) if I am/we are* not the successful Bidder, upon the earlier of (i) the receipt of your notification of the name of the successful Bidder; or (ii) thirty days after the expiration of the validity of my/our* bid.

In case of a Joint Venture, all the partners of the Joint Venture shall be jointly and severally liable.

* To delete as appropriate

Section III: Statement of Requirements

This text hereunder is a guidance for the preparation of the Specifications and Performance Requirements and should not form part of the final document.

A set of precise and clear Specifications is a prerequisite for bidders to respond realistically and competitively to the requirements of the Public Body without qualifying or conditioning their bids.  Specifications must be drafted to permit the widest possible competition and, at the same time, present a clear statement of the required standards of workmanship, materials, and performance of the goods and services to be procured.  Only if this is done shall the objectives of economy, efficiency, and fairness in procurement be realized, responsiveness of bids be ensured, and the subsequent task of Bid evaluation facilitated.  The Specifications should require that all goods and materials to be incorporated in the Works be new, unused, of the most recent or current models, and incorporate all recent improvements in design and materials unless provided otherwise in the Contract.

Samples of Specifications from previous similar Contracts are useful in preparing Specifications. Most Specifications are normally written specially by the Public Body to suit the Contract Works in hand.  There is no standard set of Specifications for universal application in all sectors, but there are established principles and practices, which are reflected in these Documents.

There are considerable advantages in standardizing General Specifications for repetitive Works in recognized public sectors. The General Specifications should cover all classes of workmanship, materials, and equipment commonly involved in construction, although not necessarily to be used in a particular Works Contract.  Deletions or addendums should then adapt the General Specifications to apply them to the particular Works.

Care must be taken in drafting Specifications to ensure that they are not restrictive.  In the Specifications of standards for goods, materials, and workmanship, recognized international standards should be used as much as possible.  Where other particular standards are used, whether national standards of Mauritius or other standards, the Specifications should state that goods, materials, and workmanship that meet other authoritative standards, and which ensure substantially equal or higher quality than the standards mentioned, shall also be acceptable. To that effect, the following sample clause may be inserted in the Special Conditions or Specifications.

Equivalency of Standards and Codes

Wherever reference is made in the Contract to specific standards and codes to be met by the goods and materials to be furnished, and work performed or tested, the provisions of the latest current edition or revision of the relevant standards and codes in effect shall apply, unless otherwise expressly stated in the Contract.

- SCOPE OF WORKS, SPECIFICATIONS AND PERFORMANCE REQUIREMENTS

[TO BE COMPLETED BY PUBLIC BODY.]

B.	DRAWINGS

[TO BE COMPLETED BY PUBLIC BODY.]

Insert here a list of Drawings.  The actual Drawings, including site plans, should be attached to this section or annexed in a separate folder.

Section IV: Priced Activity Schedule

Procurement Reference Number: ______________________________

[Complete the unit and total prices for each item listed below. Authorise the prices quoted in the signature block below.]

The quantities shown below are approximate, and not subject to re-measurement for payment purposes.

| Item No | Brief Description of Works | Quantity | Unit of Measure | Unit Price (Rs) | Total Price (Rs) |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Subtotal |  |  |
|  |  |  | VAT @ % |  |  |
|  |  |  | Total |  |  |

Priced Activity Schedule Authorised By:

| Name: |  |  | Signature: |  |  |
| --- | --- | --- | --- | --- | --- |
| Position: |  |  | Date: |  |  |
| Authorised for and on behalf of: |  | Company |  |  |  |

Section V: Specifications and compliance Sheet

Procurement Reference Number:	______________________________

[Bidders should complete columns C and D with the specification and performance of the Works offered. Also state “comply” or “not comply” and give details of any non-compliance/deviation to the specification required. Attach detailed technical literature if required. Authorise the specification offered in the signature block below]

| Item No | Specifications and Performance Required | Compliance of Specifications and Performance Offered | Details of Non-Compliance/ Deviation (if applicable) |
| --- | --- | --- | --- |
| A* | B* | C | D |

* Columns A and B to be completed by Public Body.

Specification and Compliance Sheet Authorised By:

| Name: |  |  | Signature: |  |  |
| --- | --- | --- | --- | --- | --- |
| Position: |  |  | Date: |  |  |
| Authorised for and on behalf of: |  | Company |  |  |  |

Section VI: Contract Agreement And General Conditions Of Contract

Any resulting contract shall be placed by means of a Purchase Order/Letter of Acceptance and shall be subject to the General Conditions of Contract (GCC), 
(Ref: W/GCC10/........)*, for the Procurement of Works (available on website ppo.govmu.org) except where modified by the Special Conditions below.

Section VII: Particular Conditions Of Contract

Procurement Reference Number:	______________________________

The clause numbers given in the first column correspond to the relevant clause number of the General Conditions of Contract. [This section is to be customised by the Public Body to suit the requirements of the specific procurement]

| GCC Clause Reference | Particular Conditions |
| --- | --- |
| Project Manager GCC 1.1(y) | The Project Manager is: |
| Site GCC 1.1(aa) | The Site is located at _______________ and is defined in Drawings Nos: _______________ |
| Start Date GCC 1.1(dd) | The Start Date shall be: |
| The Works GCC 1.1(h) | The Works consist of: |
| Language and Law GCC 3.1 | The language of the contract is English The law that applies to the Contract is the law of Mauritius. |
| Project Manager’s Decisions 4.1 | The Project Manager shall obtain specific approval from the Employer before carrying out any of his duties under the Contract which in the Project Manager’s opinion will cause the amount finally due under the Contract to exceed the Contract Price or will give entitlement to extension of time. This requirement shall be waived in an emergency affecting safety of personnel or the Works or adjacent property. |
| Notices GCC 6 | Any notice shall be sent to the following addresses: For the Employer, the address shall be as given on the page 2 of this Bidding Document and the contact name shall be ________________________________ For the Contractor, the address shall be as given on the first page of the Purchase Order/Letter of Acceptance and the contact name shall be ________________________________ |
| Insurance GCC 13.1 | Except for the cover mentioned in (d) hereunder, the other insurance covers shall be in the joint names of the Contractor and the Employer and the minimum insurance amounts shall be: (a) for the Works, Plant and Materials: (for the full amount of the works including removal of debris, professional fee etc...) (b) for loss or damage to Equipment: (for the replacement value of the equipment that the contractor intends to use on site until the taking over by the Employer. (c) for loss or damage to property (except the Works, Plant, Materials, and Equipment) in connection with Contract for an amount representing the value of the properties that are exposed to the action of the contractor in the execution of the works. It will extend to the property of the Procuring Entity as well). (d) for personal injury or death of the Contractor’s employees:[The Contractor shall take an adequate insurance cover for its employees for any claim arising in the execution of the works]. (e) for injury to persons and loss or damage to property for an amount of ………….[Public body to insert amount] Rupees representing each Party’s liability for any loss, damage, death or bodily injury which may occur to any physical property [except the Works, Plant, Materials, Equipment and damage to property insured under GCC 13.1 (a), (b) & (c)] or to any person [except for Contractor’s employees insured under GCC 13.1 (d)] including the Employer and its representatives which may arise out of the Contractor’s performance of the contract. This insurance shall be for a limit per occurrence of not less than the amount stated above), with no limit in number of occurrences. The ceiling for the Third Party Liability shall be for a minimum amount of Rs. 100 million, subject to a provision that this amount may be reviewed during the contract period, but will in any case be for a fixed amount. (f) for loss or damage to materials on-site and for which payment have been included in the Interim Payment Certificate, where applicable. The Contractor shall choose to take the insurance covers indicated above as separate covers or a combination of the Contractor’s All Risks coupled with the Employer’s liability and First Loss Burglary, after approval of the Employer. All insurance covers shall be of nil or the minimum possible deductibles at sole expense of the contractor. The insurance policies shall be extended to cover for any extension of the intended completion date or due to delay by the contractor up to the end of the defects liability period of the works. |
| Intended Completion Date GCC 16.1 | The Intended Completion Date for the whole of the Works shall be: |
| Possession of the Site GCC 20.1 | The Site Possession Date shall be: |
| Procedure for Disputes GCC 24 | No Adjudicator shall be appointed under the contract and arbitration shall not apply. If any dispute arises between the Employer and the Contractor in connection with or arising out of the Contract, the parties shall seek to resolve any such dispute by amicable agreement. If the parties fail to resolve such dispute by amicable agreement, within 14 days after one party has notified the other in writing of the dispute, then the dispute shall be referred to court by either party. |
| Program GCC 25.1 | The Contractor shall submit for approval a Program for the Works within ........ days from the date of the Letter of Acceptance or issue of Purchase Order Agreement. |
| GCC 25.3 | Program updates [insert shall or shall not] be required.. |
| Defects Liability Period GCC 33.1 | The Defects Liability Period is: [insert number] days. [The Defects Liability Period is usually limited to 12 months, but could be less in very simple cases] |
| GCC 34.1 | Delete sub-clause 34.1 and replace by the following: Should any defect arise during the contractual period and up to the end of the Defects Liability Period and the Contractor fails to correct the Defect within the time specified in the Project Manager’s notice, this shall constitute a breach of the Contractor’s obligations under the contract. The Project Manager shall assess the cost of having the defect corrected and recover the money from the contractor or from the Performance Security. |
| Payment Certificates GCC 39.7 | [Public Body shall choose either: “A single statement of the estimated value of the work executed shall be submitted on completion of the Works. The Project Manager shall check the statement and certify the amount to be paid to the Contractor”. Or: “Payment shall be made as per progress of works with/without * payment for materials on site”. *delete as appropriate] |
| Payments GCC 40.1 | Amend clause 40.1 by replacing 21 days by 7 days & 42 days by 28 days. |
| Adverse weather Conditions GCC 41.1 (l) | [ Public Body to define adverse weather conditions] |
| Price Adjustment GCC 44.1 | The Contract is/is not subject to price adjustment. [Public body to customise as appropriate] |
| Retention GCC 45.1 | The proportion of payments retained is: [insert percentage] [The retention amount is usually close to 5 percent and in no case exceeds 10 percent.] In case the Defects Liability Period is more than 6 months, the second half of the retention money will be paid 6 months after the Completion Date, subject to any apparent defects being remedied to the satisfaction of the Project Manager. In case the contractor fails to correct any further defect(s) appearing up to the end of the Defect Liability Period, the Project Manager shall assess the cost of having such defect(s) corrected and recover the money from the Contractor or from the Performance Security. |
| Liquidated Damages GCC 46.1 | The liquidated damages for the whole of the Works are [insert rate] per day. The maximum amount of liquidated damages for the whole of the Works is [amount based on a maximum number of days]. [Usually liquidated damages are set between 0.05 per cent and 0.10 per cent per day, and the total amount is not to exceed between 5 per cent and 10 per cent of the Contract Price. Alternatively, the daily rate could reflect the actual prejudice that the procuring entity may claim to suffer as direct cost, where applicable or a nominal value taking into consideration the size of the building, nature of construction and the incidence due to non-availability of the building as from the intended completion date. If Sectional Completion and Damages per Section have been agreed, the latter should be specified here.] |
| Advance Payment GCC 48.1 | (i) No advance payment shall be made* or (ii) An amount representing [10-20% of the contract price] shall be released against a BANK/INSURANCE COMPANY Guarantee for mobilisation of plant and equipment.* * Delete as appropriate |
| GCC 48.3 | Add in sub-clause 48.3 as follows: If the advance payment has not been repaid prior to the issue of the Completion Certificate for the Works or prior to Termination under Clause 57 of the GCC, the whole of the balance then outstanding shall immediately become due and payable by the Contractor to the Employer. |
| Performance Security GCC 49.1 | - No Performance Security is required*or - A Performance Security in the form of a BANK/INSURANCE COMPANY Guarantee representing [insert percentage] of the final contract price shall be required.* * Delete as appropriate (Performance Security is not required for contract below 5M in line with Directive No. 9 of PPO) |
| GCC 56.1 | “As built” drawings or operating and maintenance manuals [insert are or are not] required. |
| GCC 59.1 | The percentage to apply to the value of the work not completed, representing the Employer’s additional cost for completing the Works, is: [insert percentage] |

Schedules

[This form is to be deleted if the Bid Securing Declaration is applicable or no Bid Security is required]

Schedule 1: Bid Security (BANK/INSURANCE COMPANY Guarantee)

............................................BANK/INSURANCE COMPANY’s Name and Address of issuing Branch or Office  ........................................................................................................................................................

Beneficiary:.................................Name and Address of Public Body………..................................

Date: ...................................................................................................................................

BID GUARANTEE No.: ......................................................................................................

We have been informed that ......................name of the Bidder……...... (hereinafter called "the Bidder") has submitted to you its bid dated ....................(hereinafter called "the Bid") for the execution of .............................name of contract ......................... under Invitation for Bids No..........................IFB number ….................. (“the IFB”).

Furthermore, we understand that, according to your conditions, bids must be supported by a bid security.

At the request of the Bidder, we ..................................name of BANK/INSURANCE COMPANY ...................... hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of ............................amount in figures…........................ .(..............amount in words...................) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Bidder is in breach of its obligation(s) under the bid conditions, because the Bidder:

(a) 	has modified or withdrawn its Bid after the deadline for submission of its bid during the period of bid validity specified by the Bidder in the Form of Bid; or

(b)	has refused to accept a correction of an error appearing on the face of the Bid; or

(c)	having been notified of the acceptance of its Bid by the Public Body during the period of bid validity, (i) fails or refuses to sign the contract Form, if required, or (ii) fails or refuses to furnish the performance security, in accordance with the Instructions to Bidders.

This guarantee shall expire: (a) if the Bidder is the successful bidder, upon our receipt of copies of the contract signed by the Bidder and the performance security issued to you upon the instruction of the Bidder; or (b) if the Bidder is not the successful bidder, upon the earlier of (i) our receipt of a copy of your notification to the Bidder of the name of the successful bidder; or (ii) thirty days after the expiration of the Bidder’s Bid.

Consequently, any demand for payment under this guarantee must be received by us at the office on or before ........................................Public Body to insert date.................................................

...................................................BANK/INSURANCE COMPANY’s seal and authorized signature(s)  .......................................

[This form is to be deleted if Performance Security is not applicable.]

Schedule 2: Performance Security (BANK/INSURANCE COMPANY Guarantee)

..............................................BANK/INSURANCE COMPANY’s Name and Address of Issuing Branch or Office..........................................

Beneficiary: ............................................Name and Address of Public Body ................................................

Date:....................................................................................................................................

PERFORMANCE GUARANTEE No.:..................................................................................

We have been informed that ..................................name of the Contractor............................ (hereinafter called "the Contractor") has entered into Contract No.............reference number of the Contract............ dated........ with you, for the execution of ...................................... name of Contract and brief description of Works ....................(hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, a performance security is required.

At the request of the Contractor, we ................................. name of BANK/INSURANCE COMPANY ..................hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of .......... amount in figures (amount in words)........................................... such sum being payable in the types and proportions of currencies in which the Contract Price is payable, upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation(s) under the Contract, without your needing to prove or to show grounds for your demand or the sum specified therein.

This guarantee shall expire not later than twenty-eight days from the date of issuance of the Certificate of Completion/Acceptance Certificate, calculated based on a copy of such Certificate which shall be provided to us, or on the................................day of .................................., .................., whichever occurs first.  Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

...................................................BANK/INSURANCE COMPANY’s seal and authorized signature(s)  .......................................

] Schedule 3

Advance Payment Security

The Guarantor……………………. [insert bank/Financial Institution’s name and address of place of issue, unless indicated in the  letterhead]

Advance Payment Guarantee No.:……………….. [insert Guarantee Reference Number] Name of Contract/Contract No.:  ………..[insert name or reference number of contract]

The Beneficiary (the Employer): ………………………………....[insert Name and Address of Employer]

We have been informed that …………………….. [insert name and address of the Contractor] (hereinafter called the “Applicant”) is your Contractor under such Contract and wishes to receive an advance payment, for which the Contract requires him/her to obtain a guarantee.

At the request of the Applicant, we ……………………………..[insert name of Guarantor] hereby irrevocably undertake to pay you, the Beneﬁciary/Employer, any sum or sums not exceeding in total the amount of …………………………………………………………….[insert in ﬁgures and words the maximum amount payable and the currency in which it is payable] (the “Guaranteed Amount”) upon receipt by us of your demand in writing and your written statement that:

(a) the Applicant has used the advance payment for purposes other than the costs of mobilization in respect of the Works; or

(b) the Applicant has failed to repay the advance payment in accordance with the Conditions of Contract, specifying  the amount of the advance payment which the Applicant has failed to repay.

This guarantee shall become effective upon receipt (of the ﬁrst instalment) of the advance payment by the Applicant. The Guaranteed Amount shall be reduced by the amounts of the advance payment repaid to you, as evidenced by interim payment certiﬁcates issued under Sub-Clause 40.1 of the Conditions of Contract. Following receipt of a copy of each interim payment certiﬁcate, we shall promptly notify you of the revised Guaranteed Amount accordingly.

Any demand for payment must contain your signature(s) which must be authenticated by your bankers or by a notary public. The authenticated demand and statement must be received by us at the following ofﬁce [insert address of ofﬁce] on or before……………………….[insert the date 70 days after the expected expiry of the Time for Completion] (the “Expiry Date”), when this guarantee shall expire.

The party liable for the payment of any charges: …………………………….[insert the name of the party].

This guarantee shall be governed by the laws of …………………………………[insert the law governing the guarantee], and shall be subject to the Uniform Rules for Demand Guarantees (URDG) 2010 Revision, ICC Publication No. 758.

. . . . . . . . . . . . . . [Seal of Bank/Insurance Company and Signature(s)]. . . . . . . . . . . . . .

Schedule 4: Bid Checklist Schedule

[Public Body to update this Checklist to ensure that it contains the documents required from Bidders for the specific procurement]

Procurement Reference No.:

| Description | Attached (please tick if submitted and cross if not) |
| --- | --- |
| Bid letter |  |
| Priced Activity Schedules |  |
| Specification and Compliance Sheet |  |
| Bid Security(if applicable) |  |

Disclaimer: The list defined above is meant to assist the Bidder in submitting the relevant documents and shall not be a ground for the bidder to justify its non-submission of major documents for its bid to be responsive. The onus remains on the Bidder to ascertain that it has submitted all the documents that have been requested and are needed for its submission to be complete and responsive.

Format for Bank Certificate

(Bank’s Official Letterhead)

Bank Certificate

Procurement Reference No: …………………………………………..

Name of Project: .

For: ………………………………………………………….. (Name of public body)

THE UNDERSIGNED

(Bank Name):

(Address): ……………………………………………………………………………

Certifies that the firm:

…………………………………………………………… (Name of firm and address)

for the purposes of submitting a bid for the above-mentioned project has, at the present time,

the financial means and resources for the proper execution of the Contract (if awarded) with a minimum of liquid assets and/or credit facilities of (MUR ……………………………….) net of other contractual commitments.

Drawn at……………………………………….

Date:…………………………………………...

For: ……………………………………………(Bank Name)

Represented by: ………………………………(Name of Officer)

Status:………………………………………….

Signature:……………………………………...

[ Bank Seal ]

[Note: The bidder should ensure that the Bank Certificate submitted by a Bank shall be

substantially similar to the above format]

Insert number of fax machine secured for bids not to be disclosed before the set date and time.

* Public Body to insert complete reference of the document applicable as at this date by consulting PPO’s website.